A38/A4019 Junction Improvements at Coombe Hill

TTRO SCHEDULE

Between 16th June 2025 and 16th December 2026 (18 months), the following roads will be subject to temporary traffic orders as per details listed below. Advanced warning of dates will be displayed by signs on site.

| Road number and name | From | To | Total distance | Parish | Type of Restriction | Proposed timings | Number of days/nights |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A4019, Swan Inn to the Gloucester Old Spot, Coombe Hill |  |  |  |  |  |  |  |
|  | Jct A38 Tewkesbury Road | Jct Boddington Road | 1.2km | Leigh CP, Elmstone Hardwicke CP, Boddington CP | Road Closure | 24/7 | 14 weeks in total Works duration as per provided Phasing plan and indicative construction programme. |
|  | Jct A38 Tewkesbury Road | A point 100m South East on A4019 | 100m | Leigh CP, Elmstone Hardwicke CP, Boddington CP | Footway Closures (northern and southern sides) | 24/7 | 15 weeks in total Works duration per construction section as per provided Phasing plan and indicative construction programme. |
|  | Jct A38 Tewkesbury Road | A point 350m South East on A4019 | 350m | Leigh CP, Elmstone Hardwicke CP, Boddington CP | Road Closure | Weekend Day & Night 20:00 – 23:00 | 3 weeks in total Maximum 6 Weekend Days and 15 Nights Works duration per construction section as per provided Phasing plan and indicative construction programme. |
| A38, Tewkesbury Road, Coombe Hill |  |  |  |  |  |  |  |
|  | Jct Pancake Lane | Jct Cursey Lane | 2.33km | Leigh CP | Road Closure | Nights 20:00 – 06:00 | Maximum 6 night closures in total |
|  | Jct Villard Close | o/s The Old Station | 130m | Leigh CP | Footway closure (East side, north) (When path is closed, an alternative route will be in place) | 24/7 | 9 weeks in total Works duration as per provided Phasing plan and indicative construction programme. |
|  | Jct Villard Close | o/s The Old Station | 130m | Leigh CP | Footway closure (East side, south) (When path is closed, an alternative route will be in place) | 24/7 | 5 weeks in total Works duration as per provided Phasing plan and indicative construction programme. |
|  | Jct Villard Close | o/s The Old Station | 130m | Leigh CP | Footway closure (East side, north outside Vistry Homes) (When path is closed, an alternative route will be in place) | 24/7 | 5 weeks in total Works duration as per provided Phasing plan and indicative construction programme. |
|  | Jct Villard Close | o/s The Old Station | 130m | Leigh CP | Footway closures (West side, north) (When path is closed, an alternative route will be in place) | 24/7 | 6 weeks in total Works duration per construction section as per provided Phasing plan and indicative construction programme. |
|  | Jct Villard Close | o/s The Old Station | 130m | Leigh CP | Footway closures (West side, south) (When path is closed, an alternative route will be in place) | 24/7 | 10 weeks in total Works duration per construction section as per provided Phasing plan and indicative construction programme. |
|  | Jct Pancake Lane | Jct Cursey Lane | 2.33km | Leigh CP | Road Closure | Weekend Day & Night 20:00 – 23:00 | 3 weeks in total Maximum 6 Weekend Days and 15 Nights Works duration per construction section as per provided Phasing plan and indicative construction programme. |
| U40442, The Wharf Lane, The Leigh |  |  |  |  |  |  |  |
|  | Jct A38 Tewkesbury Road | The Wharf Lane – termination of road | 165m | Leigh CP | Road Closure | Weekend Day & Night 20:00 – 23:00 | 3 nights in total Maximum 2 Weekend Days and 1 Night |